PMPILOT

Product & Project Management Hub

MVP documentation • roadmap • decisions • testing • portfolio evidence

Document status: Updated 2026-08-30 • Current phase: Pre-deployment

Purpose: Use this document as the single source of truth for PMPilot. Update it as the product changes so you retain the reasoning, progress, test results, metrics, and evidence needed for future development, portfolio materials, interviews, and potential commercialization.

# 1. Product Brief

| Field | Current Definition |
| --- | --- |
| Product | PMPilot |
| Category | AI-powered project management / project decision support |
| Current Stage | MVP built — pre-deployment / production-readiness |
| Core Problem | Project tools often organize work but still require users to interpret project health and decide what needs attention. |
| MVP Value Proposition | Create and manage projects with AI-assisted planning, tasks, milestones, timelines, team workload, reporting, communications, and project-aware assistance. |
| Long-Term Direction | AI Project Command Center that reasons about project success, detects risk, recommends actions, and supports human-approved project decisions. |
| Potential Differentiator | Decision intelligence rather than AI chat alone: project health, risk detection, recommendations, what-if analysis, project memory, and eventually Mission Autopilot. |
| Primary MVP Goal | Deploy a stable MVP, complete production-readiness checks, and gather evidence from real users before expanding scope. |

## MVP Scope

Authentication and persistent project data

Project creation and AI-generated project planning

Tasks and task workflow board

Milestones, timeline, and calendar

Team management and workload visibility

Project reports and AI project insights

Project-aware AI assistant

Team communications and notification history

Responsive navigation and first-use/empty states

## Out of Scope / Parking Lot

Mission Autopilot

Predictive deadline engine

Advanced dependency intelligence / critical path

What-if project simulator

Cross-project organizational intelligence

Enterprise integrations and advanced permissions

Advanced compliance and enterprise administration

# 2. Roadmap & Product Backlog

Use one row per feature, bug, improvement, or research item. Keep future ideas here instead of expanding the MVP mid-test.

| Item | Type | Why It Matters | Priority | Status | Target / Done | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| End-to-end MVP test | Testing | Confirms the full workflow works before external testing. | Critical | Next Up |  | Complete immediately after first production deployment. |
| Production security review | Technical | Protects user/project data and API access. | Critical | In Progress |  | Vercel environment variables configured; verify RLS, ownership, secret handling, and production behavior. |
| Mobile workflow test | UX | Ensures the product is usable beyond desktop. | High | Backlog |  |  |
| External beta | Research | Validates usability and value with real users. | High | Backlog |  |  |
| Project Health Engine | V2 Feature | Foundation for proactive project decision intelligence. | High | Parking Lot |  |  |
| Production deployment | Release | Moves the completed MVP from local development to a live testable environment. | Critical | In Progress |  | Vercel setup started; Supabase configured; Resend/domain setup pending. |
| Email/domain setup | Technical | Enables production email delivery and a professional application domain. | Medium | Blocked |  | Waiting for GitHub Student Developer Pack benefits before claiming a domain; Resend setup follows. |

## Status Definitions

Backlog → Next Up → In Progress → Testing → Done

Parking Lot = worthwhile idea intentionally deferred until after MVP validation.

# 3. Build Log

Add a short entry after every meaningful work session. Capture problems and fixes, not just successes.

| Date | Goal | Completed | Problem / Learning | Fix / Decision | Next |
| --- | --- | --- | --- | --- | --- |
| 2026-08-18 | Improve reports and first-use UX | Added AI Project Insights and improved empty/loading states. | Reports props and duplicate component calls caused TypeScript errors during integration. | Passed selected-project data correctly and removed duplicate rendering. | Run full MVP test. |
| 2026-07-27 | Stabilize production build | Fixed root layout ordering issue; production build completed successfully and routes generated. | Next.js TypeScript build initially failed because Geist font variables were referenced before declaration. | Moved font declarations before use in app/layout.tsx; committed and pushed fix to main. | Deploy through Vercel and run production smoke test. |
| 2026-08-28 to 2026-08-30 | Prepare PMPilot for deployment | Configured Vercel project and confirmed existing Supabase URL/publishable-key environment variables. Began Resend setup. | Adding the Supabase integration caused a duplicate NEXT_PUBLIC_SUPABASE_PUBLISHABLE_KEY conflict; Resend requires an owned domain. | Kept the existing manual Supabase configuration instead of duplicating it. Deferred Resend until a domain is owned. | Claim student domain, finish Resend, deploy, then complete end-to-end production test. |

# 4. Decision Log

Record decisions that materially change the product, architecture, scope, positioning, or UX.

| Date | Decision | Reason | Alternatives Considered | Result / Revisit |
| --- | --- | --- | --- | --- |
| 2026-08-18 | Keep project-management terminology clear while retaining PMPilot's mission-control visual identity. | New users should understand the product without decoding themed terminology. | Heavy mission/aviation terminology throughout. | Review during user testing. |
| 2026-08-18 | Freeze major feature development after MVP stability. | Real user evidence should determine V2 priorities. | Continue adding standard PM features. | Revisit after beta. |
| 2026-08-18 | Long-term differentiation will center on project decision intelligence. | AI chat alone is easy for competitors to replicate. | Compete mainly on task management or chatbot features. | Validate demand before building. |
| 2026-08-30 | Keep the existing manual Supabase environment-variable configuration in Vercel rather than installing a duplicate Supabase integration. | The project already contains NEXT_PUBLIC_SUPABASE_URL and NEXT_PUBLIC_SUPABASE_PUBLISHABLE_KEY, and the integration produced a duplicate-variable conflict. | Delete existing variables and let the integration recreate them. | Retain current variables; verify production connection after deployment. |
| 2026-08-30 | Treat Resend/domain configuration as a deployment enhancement, not a blocker for the core MVP unless email is required by a live workflow. | The core application can be deployed and tested independently of outbound email; domain ownership is still pending. | Delay all deployment until email is configured. | Deploy core app first if needed; finish Resend before enabling email-dependent features. |

# 5. User Testing Log

Do not ask only whether testers 'like' PMPilot. Give them tasks and record where they hesitate, fail, or need explanation.

| Tester / Role | Scenario | Completed? | Confusion / Bugs | Most Valuable Feature | Missing Feature | Would Use? | Would Pay? |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Create a project without guidance; add tasks, milestone, team member; use reports and AI. |  |  |  |  |  |  |

## Recommended Tester Mix

Project managers / CAPM or PMP practitioners

Supervisors and operations leaders

Small-business owners

Students or team-project users

Users experienced with Asana, ClickUp, Monday, Motion, or similar tools

At least two complete project-management beginners

## Core Test Questions

Could you create and understand a project without instructions?

Where did you hesitate or become confused?

Which AI output actually saved time or improved a decision?

What did you expect PMPilot to do that it could not do?

What does your current tool do better? What does PMPilot do better?

Would you return to use PMPilot for another project?

What would have to change before you would pay for it?

# 6. Bug & Issue Log

| ID | Date | Area | Issue | Severity | Status | Resolution / Notes |
| --- | --- | --- | --- | --- | --- | --- |
| BUG-001 |  |  |  | Critical / High / Medium / Low | Open |  |
| BUG-002 |  |  |  |  |  |  |
| BUG-003 |  |  |  |  |  |  |

# 7. Metrics & Evidence

Track numbers you can later use in a portfolio, résumé, pitch, or product decision.

| Metric | Baseline / Goal | Current | Source / How Measured |
| --- | --- | --- | --- |
| External testers | 10–20 initial beta testers |  | Testing log |
| Projects successfully created |  |  | Product testing / analytics |
| Users completing core workflow |  |  | Test sessions |
| AI Insights usage |  |  | Product analytics / tester feedback |
| Users returning for another session |  |  | Product analytics |
| Reported planning time saved |  |  | Tester survey/interview |
| Critical bugs discovered / fixed |  |  | Bug log |
| Product iterations completed |  |  | Build log |

# 8. MVP Release Checklist

☐ ESLint passes with no errors

☑ TypeScript check passes

☑ Production build succeeds

☐ New account can sign in

☐ New project can be created and persisted

☐ AI project plan generates

☐ Tasks can be created, completed, deleted, and moved through workflow

☐ Milestones persist and update

☐ Timeline and calendar reflect project data

☐ Team members can be added/edited/removed

☐ Workload reflects assigned tasks

☐ Reports load from project data

☐ AI Project Insights generate from project context

☐ AI Assistant responds to project questions

☐ Messages / notification history work

☐ Browser refresh preserves data

☐ Mobile workflow is usable

☐ Supabase RLS and project ownership are reviewed

☐ Secrets/API keys are not exposed client-side

☐ Errors and loading states are understandable

☐ Production URL tested before beta distribution — pending deployment

# 9. Version History & Screenshot Index

| Version | Date | Major Change | Screenshot / File Location | Notes |
| --- | --- | --- | --- | --- |
| v0.1 |  | Initial project generator |  |  |
| v0.2 |  | Persistent project data / Supabase |  |  |
| v0.3 |  | Project dashboard/workspace |  |  |
| v0.4 |  | PMPilot mission-control redesign |  |  |
| v0.5 |  | Project-aware AI |  |  |
| v0.6 |  | Reports / analytics / AI insights |  |  |
| MVP | 2026-08-30 | Feature-complete MVP; production build passing; deployment configuration in progress |  | Not yet deployed. Vercel/Supabase configured; domain/Resend pending. |

# 10. Portfolio & Interview Evidence

Complete this after user testing. Keep claims measurable and supported.

| Category | Evidence to Capture |
| --- | --- |
| Problem | What problem motivated PMPilot and who experiences it? |
| Scope | What was intentionally included/excluded from the MVP? |
| Leadership | How did you prioritize, make tradeoffs, and recover from setbacks? |
| Technical | Architecture, stack, database, authentication, AI/API integration. |
| Iteration | Specific examples of feedback or bugs that changed the product. |
| Results | Tester count, workflow completion, time saved, return usage, or other measurable outcomes. |
| Future | How testing informs Project Health Engine / decision intelligence roadmap. |

## Résumé Bullet Drafting Area

•

•

•

•

## Interview Story Notes

Situation:

Task:

Action:

Result:

What I would do differently:

# 11. Deployment & Production Readiness

Current status: the MVP is built and the local production build succeeds. The remaining work is deployment configuration, production validation, and optional email/domain setup.

| Area | Status | Current Notes / Next Action |
| --- | --- | --- |
| Source control | Ready | GitHub main branch contains the MVP and root-layout build fix; working tree was clean after the last recorded push. |
| Production build | Ready | Next.js production build completes successfully. Recorded routes: /, /auth, /projects, and /api/generate. |
| Vercel | In progress | Project setup is underway. Complete first live deployment, then run smoke tests against the production URL. |
| Supabase | Configured | Vercel already contains NEXT_PUBLIC_SUPABASE_URL and NEXT_PUBLIC_SUPABASE_PUBLISHABLE_KEY for Production/Preview. Do not add a duplicate integration unless intentionally replacing this setup. |
| Supabase security | Needs review | Verify Row Level Security, project ownership rules, validation, and that no privileged service-role secret is exposed client-side. |
| Resend email | Pending | Integration setup started but requires a domain that is actually owned. Configure after domain registration if the MVP needs outbound email. |
| Domain | Pending | GitHub Education application approved Aug. 28, 2026; benefits are awaiting activation. Claim an eligible student domain once benefits become available. |
| Production QA | Pending | After deployment: sign in, create/persist a project, generate AI plan, test tasks/milestones/team/reports/AI, refresh, mobile workflow, and error states. |
| Beta readiness | Blocked by QA | Do not distribute broadly until production smoke test and security review are complete. |

## Recommended launch sequence

Confirm Vercel environment variables for Production and Preview.

Review Supabase RLS/ownership and secret handling.

Deploy the core MVP to Vercel.

Run the complete production smoke test and log any bugs.

Claim/connect the domain when GitHub Student benefits activate.

Configure Resend only for workflows that actually need email.

Invite a small beta group and begin collecting usage/feedback evidence.

# 12. Weekly PMPilot Review

What shipped this week?

Notes: ________________________________________________________________

What is currently broken or risky?

Notes: ________________________________________________________________

What did users/testers teach me?

Notes: ________________________________________________________________

What metric changed?

Notes: ________________________________________________________________

What is the single highest-priority next step?

Notes: ________________________________________________________________

What am I intentionally NOT building yet?

Notes: ________________________________________________________________

What decision needs to be documented?

Notes: ________________________________________________________________